# RS Ticketing System — Executive Summary

Prepared by: Mark Siazon (Product Design / PM)

Date: April 22, 2026

For: Robbie — Approval

────────────────────────────────────────────────────────────

## The Problem

Every Friday, each of our ~26 team members spends 30–60 minutes manually typing their weekly report in Excel — re-entering tasks they already tracked in Trello or markdown files. That's up to 26 hours of wasted team time per week.

On top of that:

Tasks are scattered across 5 markdown files, Trello, Sheets, and chat — no single source of truth

No dashboard to see project status, blockers, or who's overloaded

No automation — everything is manual

────────────────────────────────────────────────────────────

## The Solution

Adopt Plane.so (free, open-source task management) + a custom report script that auto-generates the 7-section weekly report from task data.

| What Changes | How |
| --- | --- |
| Task tracking | One tool for all 4 projects (C1–C4) — Kanban boards, list views, priorities, assignments |
| Weekly reports | 2 of 7 sections auto-populate from tasks. ICs only fill 3 manual sections. |
| Visibility | One dashboard shows all projects, deadlines, blockers, and team workload |
| Report format | Exports to the same Excel format management already uses |

Friday report time drops from 30–60 min to under 10 min per person.

Annual impact: ~175 hours saved across the 7-person core team (~25 min/person/week × 50 weeks). That's 4+ full work weeks returned to actual project work every year.

────────────────────────────────────────────────────────────

## Cost

### $0

| Item | Cost |
| --- | --- |
| Plane.so Community Edition | Free (AGPL, self-hosted, unlimited users) |
| Hosting | Existing VPS (Docker — same setup as our other tools) |
| Report script | Python + openpyxl (open-source) |
| Subscriptions / APIs | None |

No paid software. No trials. No hidden fees.

────────────────────────────────────────────────────────────

## What Ken Needs

| Task | Effort |
| --- | --- |
| Deploy Plane.so on VPS (Docker) | ~1 day |
| Build report script (Python or n8n) | ~1 day |
| Import tasks + configure projects | Included above |
| **Total** | **1–2 days of Ken's time (post-Apr 30)** |

────────────────────────────────────────────────────────────

## Risk

| Risk | Mitigation |
| --- | --- |
| Tool doesn't fit | 2-week parallel run with current workflow. If it fails, uninstall — nothing lost. |
| VPS capacity | Needs 4GB+ RAM — Ken verifies before deploying |
| Team adoption | Familiar UX (like Trello). Same Excel report format. Minimal behavior change. |
| Ken's availability | Only 1–2 days needed. Can be done in a focused sprint. |

────────────────────────────────────────────────────────────

## What This Resolves

Deploying this tool closes 4 open C3 tasks immediately:

**A.2** — Trello automation: clicked task → moved to weekly report

**A.3** — N8n/Zapier integration: Trello → Google Sheets

**A.4** — Trello × Weekly Report — find alternative

**F.5** — Cross-department visibility for Tech ICs

────────────────────────────────────────────────────────────

## Timeline

| Phase | When | What |
| --- | --- | --- |
| Product spec | Done | All documentation complete |
| **Approval needed** | **Now** | Approve 1–2 days of Ken's time in May |
| Deployment | May 2026 | Ken deploys Plane.so + report script |
| Parallel operation | Weeks 1–2 | Use new tool alongside current workflow |
| Full switch | Week 3+ | Reports come from the new system |

────────────────────────────────────────────────────────────

## What I'm Asking For

Approve 1–2 days of Ken's time in May to deploy Plane.so and build the report script. Everything else is ready.

Full product spec available at: `RS_Tool-Ticketing-System/docs/plan/`