# Ken's Deployment Handoff — RS Ticketing System

Status: Pending Robbie's approval. Ready to deploy in May 2026.

Estimated effort: 1–2 days total.

Prepared by: Mark

## TL;DR

Deploy Plane.so (free, self-hosted task management) on our VPS via Docker. Then build a Python script that generates the 7-section weekly report Excel from Plane's API. That's it.

## Step 1: Check VPS (15 min)

ssh <vps>

free -h          # Need 4GB+ available RAM

df -h            # Need ~2GB disk for Plane images + DB

docker --version # Confirm Docker is running

If RAM is tight, Plane can share a PostgreSQL instance with other services (e.g., Certificate Creator's prod DB) to save memory.

## Step 2: Deploy Plane.so (~3–4 hours)

Full config details: plane-configuration.md

Quick version:

Clone Plane's self-hosting repo on VPS

Configure docker-compose.yml — set domain, ports, SMTP (optional)

docker compose up -d

Set up DNS: tasks.romega-solutions.com or plane.kenbuilds.tech

Create admin account → workspace "Romega Solutions" (slug: romega)

After Plane is running:

Create 4 projects: C1, C2, C3, C4 (use as identifiers so tickets read C1-42, C3-17)

Configure 6 workflow states: Backlog → To Do → In Progress → In Review → Done / Cancelled

Create 12 labels (design, dev, urgent, waiting-approval, blocker, stream-a through stream-g)

Invite 7 team members with roles per the config doc

Set up 6 saved views (My Tasks, All Blockers, Ken's Load, This Week's Deadlines, C3 Streams, High Priority)

## Step 3: Import Tasks (~1–2 hours)

Import from the markdown TODOs into Plane. Can be manual or scripted.

Parsing rules (if scripting):

[ ] → status: To Do | [x] → status: Done

🔴 → High | 🟡 → Medium | 🟢 → Low

@Ken → assignee: Ken | @Mark → assignee: Mark | etc.

C3 stream headings → corresponding stream label

Source files:

RS - General/MASTER-TODO.md (blocker table → blocker-labeled tasks)

RS - General/C1 - .../TODO-RomegaDigital.md

RS - General/C2 - .../TODO-PinayMate.md

RS - General/C3 - .../TODO-InternalTools.md

RS - General/C4 - .../TODO-Upskilling.md

Full parsing spec: migration.md

## Step 4: Build Report Script (~4–6 hours)

What it does: Pulls task data from Plane's REST API → generates the 7-section weekly report as .xlsx.

API endpoints:

GET /api/v1/workspaces/{slug}/projects/{id}/issues/ — list tasks with filters

Filter by: assignee, status, updated date range

Auto-populated sections:

Section 4 (Pending Projects): Active tasks (todo, in_progress, in_review) → Project Name, Task Title, TAT Estimate, Status, Remarks

Section 5 (Key Accomplishments): Tasks completed this week (status = done, completed within date range) → Description, Completion Date, Remarks

Manual sections (left blank for IC input):

Section 2: Client Engagement Activities

Section 3: Risks / Issues / Roadblocks

Section 6: Ideas / Recommendations

Section 7: Management Remarks

Tech: Python + openpyxl (simplest) OR n8n workflow — your call.

Excel format must match the current ICs] RS Weekly Report.xlsx template. Full format spec: [weekly-report-workflow.md

## Step 5: Test & Parallel Run (2 weeks)

Week 1: Team uses Plane AND continues Trello/markdown. Reports generated from both systems.

Week 2: Plane is primary. Compare auto-generated Excel with manually-filled Excel.

Week 3+: Full switch if no issues.

Full migration plan: migration.md

## Key Docs Reference

| Doc | What You Need It For |
| --- | --- |
| plane-configuration.md | Projects, statuses, labels, members, deployment checklist |
| weekly-report-workflow.md | Report sections, auto-population logic, Excel export format |
| migration.md | Task import rules, parallel operation, cutover steps |
| data-model.md | Reference if building custom report script (table schemas) |
| feasibility.md | Background on why Plane.so was chosen over 13 alternatives |

## Questions?

Hit up Mark for product/design questions. This doc + the docs/plan/ folder should cover everything technical.