# RS Ticketing System — Migration Plan

How to move from the current markdown/Excel workflow to the ticketing system.

## What Gets Migrated

| Source | Destination | Method |
| --- | --- | --- |
| `MASTER-TODO.md` task items | Tasks in the ticketing system | Script (one-time import) |
| `C1/TODO-RomegaDigital.md` tasks | Tasks under project C1 | Script |
| `C2/TODO-PinayMate.md` tasks | Tasks under project C2 | Script |
| `C3/TODO-InternalTools.md` tasks | Tasks under project C3 (with stream tags) | Script |
| `C4/TODO-Upskilling.md` tasks | Tasks under project C4 | Script |
| Excel weekly report template | Weekly report generator (built-in) | Structural mapping |
| Excel attendance sheet | Attendance tracking (built-in) | Structural mapping |
| Blocker table in MASTER-TODO.md | Blocker-flagged tasks | Script |
| Team roster | User accounts (7 core members seeded) | Seed script |

What does NOT migrate: Historical weekly reports from the Excel file. Those stay in Excel as archives. The new system starts fresh — the first reports generated by the system are for the current week at launch.

────────────────────────────────────────────────────────────

## Migration Script

A one-time script parses the markdown TODO files and creates task records.

### Parsing Rules

Checkbox status:

`[ ]` (unchecked) → task status `todo`

`[x]` (checked) → task status `done`, with `completed_at` = file last-modified date

Priority emojis:

🔴 → `high`

🟡 → `medium`

🟢 → `low`

No emoji → `medium` (default)

Assignee tags:

`@Ken` → assignee = ken

`@Mark` → assignee = mark

`@Robbie` → assignee = robbie

`@Cherry Ann` → assignee = cherry_ann

`@Mich` → assignee = mich

Multiple `@` tags → first one is assignee (mention others in description)

Unassigned → assignee = null

C3 Streams → Tags:

Tasks under "Stream A" heading → tag `stream-a`

Tasks under "Stream B" heading → tag `stream-b`

Through "Stream G" heading → tag `stream-g`

Blocker table:

Each row in the "Blocked / Waiting On" table creates or updates a task with:

`is_blocker = true`

`blocker_description` = the "Blocks" column text

Matched to existing task by title similarity, or created as new task if no match

### Example Parsing

Input (from MASTER-TODO.md):

- [ ] 🔴 Codebase migration: Vanilla JS → NextJS — @Ken

Output (task record):

title: "Codebase migration: Vanilla JS → NextJS"
project: C1
assignee: ken
priority: high
status: todo

Input (completed task):

- [x] Extract images and take screenshots

Output:

title: "Extract images and take screenshots"
project: C1
status: done
completed_at: (file last-modified date)
priority: medium

────────────────────────────────────────────────────────────

## Migration Phases

### Phase A: Seed Data (Before Launch)

**Create user accounts** for 7 core team members with temporary passwords

- Admin force-resets passwords on first login

- Each user gets: username, temp password, name, email, role, team

**Create projects:** C1, C2, C3, C4 with descriptions and leads from MASTER-TODO.md

**Create default tags:** design, dev, urgent, waiting-approval, stream-a through stream-g

### Phase B: Import Tasks (Before Launch)

Run migration script on all 5 TODO files

Verify imported tasks:

- Correct project assignments

- Priority mapping matches emoji

- Assignees matched to user accounts

- Blocker flags set on correct tasks

- C3 stream tags applied

Manual review: Mark (PM) walks through imported tasks and fixes any mismatches

### Phase C: Parallel Operation (2 Weeks)

Run the new tool alongside the existing workflow:

Week 1:

Team enters tasks in the ticketing system AND continues Trello/markdown

Weekly reports generated from the ticketing system BUT also filled in Excel as backup

Focus: Get comfortable with the tool. Identify missing features, confusing UX, wrong data.

Week 2:

Team primarily uses the ticketing system

Excel report is generated FROM the ticketing system (via export), not manually filled

Compare exported report with manually-created Excel report to verify format match

Fix any gaps or formatting issues

### Phase D: Cutover

After 2 weeks of parallel operation with no critical issues:

**Archive markdown TODOs:**

Add a header to each TODO file:

> ⚠️ ARCHIVED — Tasks have moved to the RS Ticketing System.
   > This file is kept for historical reference only.

**Stop Excel weekly reports:**

IC reports come exclusively from the ticketing system. The exported .xlsx replaces the manually-filled workbook.

**Update MASTER-TODO.md:**

Replace the detailed task lists with a link to the ticketing system:

## Task Management
   All tasks are now tracked in the RS Ticketing System at [URL].
   This file is kept as a high-level project index only.

**Trello continues as-is:**

Departments that use Trello can keep using it. The ticketing system is now the source of truth for reporting. Trello integration (bidirectional sync) is a Phase 3 feature.

### Phase E: Workspace Integration

Add project entry to `Work - Romega Projects (Workspace)/CLAUDE.md`:

| `RS_Tool-Ticketing-System` | Plane.so (Docker) + Python report script | (VPS) | — |

Update root `CLAUDE.md` and `README.md` with the new project (note: Plane.so is self-hosted on VPS, not a local dev project)

Mark C3 tasks as resolved:

- A.2 "Trello automation: clicked task → moved to weekly report" → Done

- A.3 "N8n/Zapier integration: Trello → Google Sheets" → Done

- A.4 "Trello x Weekly Report — find alternative" → Done

- F.5 "Cross-department visibility for Tech ICs" → Done

────────────────────────────────────────────────────────────

## Rollback Plan

If the ticketing system fails or team adoption is low:

The markdown TODO files are archived, not deleted — they can be restored

The Excel template is still available — just resume filling it

All data in the ticketing system can be exported to Excel at any point

No irreversible changes are made during migration — everything is additive

────────────────────────────────────────────────────────────

## Success Indicators

After 4 weeks (2 parallel + 2 post-cutover):

| Indicator | How to Measure |
| --- | --- |
| Report time reduced | Ask ICs: "How long did your Friday report take?" (target: <10 min) |
| Tool adoption | >80% of weekly reports submitted through the system (not Excel) |
| Data accuracy | Auto-populated sections match reality (no major mismatches) |
| Cross-project visibility | Mark and Robbie can answer "what's blocked?" without opening files |
| No Excel fallback needed | No one reverts to manually filling the Excel template |